## Slide 1: Track Access Procedures
Metro Transit – Rail Division

## Slide 2: Purpose of this Presentation
This presentation will provide you with the information you need to submit permit requests required to access the Link Light Rail System Right of Way for Maintenance, Construction and Inspection purposes.
(The Right of Way is defined as: Right Of Way (ROW)-The area and property that extends 10 feet from the nearest rail and/or property that is dedicated to Light Rail operations.)

## Slide 3: Why a Track Access Permit is Required
The goal of the Track Access Permit Process is to ensure safe working conditions for all work performed along the Right-of-Way, on any Link Controlled Property and in all Passenger Areas.
When activated by the Link Control Center (LCC), permits authorize your presence on these properties and inform our Train Operators of your whereabouts and activities. These actions, and your own compliance, keep you safe.

## Slide 4: Keys to Success
In order for your request to flow smoothly through the system you should ensure that you have:
  a clear understanding of what your work involves
  a clear understanding of where your work is and the impacts
  read and understand the Track Access SOP and instructions available at https://www.kcmetroraildivision.com/track-access
  work closely with your Sound Transit Project Manager and/or your King County representative when submitting your request.

## Slide 5: Details Matter
Your Track Access request form must be completed to the best of your ability and contain all the relevant information requested. Without that information, your request could be rejected.
If you are unsure about what is needed contact your agency representative for clarification and direction. Detailed work plans help Rail Staff understand support needs, including safety measures required. Clear information is critical to a successful application.
Vague or generalized requests can be delayed or rejected due to lack of detail; be as specific as possible.

## Slide 6: We Want You to Succeed and be Safe
The Track Access Team will process your request in a timely and efficient manner, however, that requires you to clearly communicate your needs in an accurate and detailed manner. It can’t be stressed enough how important clear communications are to ensure a successful application.
Our goal is to ensure your work is completed as quickly and efficiently as possible while ensuring that there are safe working conditions for everyone involved in the work and the safety of the public.
Next up – how to submit a great request

## Slide 7: Submitting a Permit Request
To submit a permit request, visit the Track Access webpage at www.kcmetroraildivision.com/track-access
Deadline to submit completed request forms is Monday at 8 am for the Permit Week that begins two weeks later. (Permit Weeks begin each Monday morning at 0001 and end the following Sunday at 2359.)
Please specify if your project involves any of the following:
  impact to operating systems,
  access to the trackway,
  is within 10 ft. of the Overhead Contact System (OCS),
  access to electrical panels (drawings and panel schedules must be included),
  requires multiple weeks to complete.

## Slide 8: Submitting a Permit Request (continued)
4. The permit request form must be submitted via the online Microsoft form on the Track Access website.
Permits issued to Primary Contractors may include subcontractors if the work and location are the same.
Names of all employees who will be working on site must be included on your permit.
Include detailed work plans with your permit request. The work plan is completed via the online permit request form. Additional supporting documents (photos, drawings, diagrams, etc.) should be sent to linktrackaccess@soundtransit.org as separate documents.

## Slide 9: Remember Your Right of Way Training
Every person who performs work within the Right-of-Way (ROW) must have current ROW safety training. First-time training is in a virtual classroom format; renewals can be done at anytime online. Cards are issued after successful completion of the ROW training, are valid for one year, and must be in possession at the job site.
Training and renewal information is available on the Track Access webpage.
For questions on ROW training, contact ROWTraining@soundtransit.org

## Slide 10: Let’s meet and talk about it…
Attend the Track Access Coordination meeting held virtually each Wednesday at 1PM to represent your permit request. At this meeting, representatives from King County Metro (KCM), Sound Transit (ST), and all other groups requesting permits meet to review the upcoming week’s work and address any questions or conflicts.
Join Microsoft Teams Meeting:
1 206-485-1387 United States, Seattle (Toll)
Conference ID: 887 969 077#

## Slide 11: Receiving Your Approved Permit
Approved permits are sent to the requestor as a PDF file before close of business on Friday.
Review your permit immediately for accuracy. If you find errors or omissions, contact Link Track Access (LinkTrackAccess@soundtransit.org) as soon as possible.
As the permit holder, be sure you understand how to open and close the permit. See next section “Using Your Permit” on the next page.

## Slide 12: Using Your Permit
Coordinate with your support team (Employee in Charge/EIC or an Employee in Support/EIS), by contacting the KCM Link Authorization person noted on your permit (highlighted & asterisked) in advance.
The Link Control Center (LCC) must be contacted to activate the permit before the work starts and to close out the permit when the work is complete. If your permit requires an EIC or EIS, that person will contact the LCC. If your permit doesn’t require an EIC or EIS, you will need to contact the LCC each day of the permit period before entering or leaving the worksite. The LCC telephone number is noted at the top of the permit.
A paper copy of the approved work permit must be in the possession of the work party at the work site at all times.
Permitted work may be done only during the permitted time, location and within the restrictions of the permit.

## Slide 13: Questions?
Contact Track Access Staff-contact information is listed on our webpage